# PORT CONTROL - DEV BACKLOG / FEATURE LIST

Implementation order, dependencies and Definition of Done

Source: `docs/current/Port_Control_COMPLETE_DESIGN_BIBLE_CURRENT_v1.9.docx` + `docs/current/CORE_RUNTIME_CONTRACT_CURRENT_v1.9.md`. Frozen Baseline v1.5 remains exact machine authority. Historical v1.5 backlog wording is superseded where it conflicts.

This is the CURRENT execution document v1.9. Game rules come from Current Design Bible v1.9 + Current Core Runtime Contract + Frozen Baseline v1.5. Level Editor is the next major production phase after owner accepts Core Human Feel.

Repository bootstrap rule: copy Port_Control_Baseline_Source_FINAL_v1.5 into the repo before FND-02. Baseline JSON is input, not content to be recreated. EDT/CNT tasks validate and iterate it; they do not invent replacement layouts in Iteration v1.

# 1. Working rules for programmer / Codex

One task must have one player-facing or production-tool outcome and a verifiable DoD.

No gameplay constants in TypeScript when they belong in JSON/balance config.

No direct Yandex SDK imports inside Ship, Route, Dock, Collision, Economy or Editor domain code.

Level geometry/content is authored in Level Editor or validated JSON, not hardcoded in HarborScene.

A new content block type is incomplete until runtime factory + schema + editor descriptor + validation + automated test exist.

All changes that affect player behavior add or update analytics events and acceptance tests.

Codex receives task ID + source files + expected behavior + acceptance criteria; it must not redesign the feature.

# 2. Release sequence — Current status: Foundation + Core through v19 stabilization implemented; next planned phase is Level Editor (EDT-01) after owner Core Human Feel sign-off.

| Priority | Phase | Exit condition |
| --- | --- | --- |
| P0 | Foundation | Repo builds, deterministic simulation shell, local platform adapter. |
| P0 | Core Feel | Exact routes/input/turn, physics harbor assist/departure, cargo/exit, collision, route-end continuation, LandRecovery and presentation feedback pass current Core gate. |
| P0 | Level Editor | Baseline JSON import/round-trip/playtest pipeline works before content iteration. |
| P1 | Product MVP | FTUE, 10 levels, first port meta, save, sound, responsive UX. |
| P1 | Soft Launch | 3 ports, 30+ levels, Yandex, rewarded, rewind, analytics. |
| P2 | Release 1.0 | 40 levels, 4 ports, endless, daily/weekly framework, hardening. |

# 3. Master backlog

| ID | Pri | Epic | Deliverable | Depends | Definition of Done |
| --- | --- | --- | --- | --- | --- |
| FND-01 | P0 | Foundation | Phaser 4.2.1 + TS strict + Vite repo + Baseline Source v1.5 import | - | dev/build/test work; version pinned; Baseline Source v1.5 copied unchanged; production build works |
| FND-02 | P0 | Foundation | Config loader + strict JSON Schema/Ajv + semantic validators | FND-01 | invalid bundled config fails CI; strict schemas + semantic validator + i18n parity + geometry checks pass |
| FND-03 | P0 | Foundation | FixedStepClock + SeededRng | FND-01 | same seed produces same spawn sequence in unit test |
| FND-04 | P0 | Foundation | LocalPlatformAdapter | FND-01 | game runs with no Yandex SDK and same gameplay API |
| FND-05 | P0 | Foundation | Responsive logical world 1000×1000 | FND-01 | resize/orientation never changes simulation coordinates |
| FND-06 | P0 | Foundation | Typed domain events + debug overlay | FND-03 | no event-bus spaghetti; current state/seed/pressure inspectable |
| COR-01 | P0 | Ships | ShipModel/ShipState/ShipMotor | FND-03 | 8 states; serializable; speed/turn frame-rate independent |
| COR-02 | P0 | Routes | Pointer selection + absolute pointer-authored route sampling | FND-05,COR-01 | mouse/touch; min 32 CSS px hit radius; 12 px activation; preview endpoint equals cursor; delayed moving small ship uses first-sample guard and cannot author false reverse first segment |
| COR-03 | P0 | Routes | Exact authored polyline + land-safe prefix + explicit TURN + route-end continuation | COR-02 | no runtime RDP/tolerance/corner cutting; new path replaces old; reorientation/authored_reversal explicit; committed route end continues forward |
| COR-04 | P0 | Docks | Dock definitions + compatibility | FND-02,COR-01 | free compatible dock recognized; busy/wrong dock rejected |
| COR-05 | P0 | Docks | Physics-driven Harbor Assist + assisted departure | COR-04,COR-03 | ship speed/turn-rate drive approach/alignment/final creep; no fixed 350ms snap; departure starts 0 and releases non-zero sub-cruise without stop/full-speed snap |
| COR-06 | P0 | Cargo | Cargo unload + multi-cargo return | COR-05 | each cargo unit counted once; remaining cargo returns to Navigating |
| COR-07 | P0 | Exit | Manual exit and scoring | COR-06 | only empty ship can score/despawn |
| COR-08 | P0 | Collision | Danger + terminal collision + grounding fallback | COR-01 | one warning per armed pair; one collision terminal; actual forbidden contact can ground terminal, while normal autonomous land approach is handled proactively by LandRecovery |
| COR-09 | P0 | Spawn | SpawnPoint + incoming indicator | FND-03,COR-01 | indicator always precedes entry; seeded sequence |
| COR-10 | P0 | Spawn | Pressure-driven SpawnDirector | COR-09,COR-08 | respects pressureCap/maxAlive/burst curve |
| COR-11 | P0 | Session | Objective/stars/fail/result state | COR-07,COR-10 | campaign level starts/completes/fails deterministically |
| COR-12 | P0 | Prototype | Current Core Human Feel candidate (calm_01 + island regression) | COR-01,COR-02,COR-03,COR-04,COR-05,COR-06,COR-07,COR-08,COR-09,COR-10,COR-11 | owner verifies route feel, small-ship input, harbor assist/departure, line consumption, route-end continuation, selection/ReadyToLeave feedback, LandRecovery |
| EDT-01 | P0 | Level Editor | Dev-only LevelEditorScene / editor route | FND-01,FND-05 | editor opens only in dev/editor build; production route absent |
| EDT-02 | P0 | Level Editor | EditorModel + block registry | FND-02,EDT-01 | block types are registry-driven; no switch scattered across UI |
| EDT-03 | P0 | Level Editor | Palette: shore, dock, spawn, hazard, decoration | EDT-02 | drag/drop creates valid draft block with unique ID |
| EDT-04 | P0 | Level Editor | Select/move/rotate/duplicate/delete + snap | EDT-03 | mouse/touch desktop authoring; transform updates model, not sprite-only |
| EDT-05 | P0 | Level Editor | Inspector for schema-declared properties | EDT-02,EDT-04 | dock accepts/spawn/hazard props editable and validated |
| EDT-06 | P0 | Level Editor | Undo/redo + copy/paste + layer lock | EDT-04 | 50-step history; redo invalidated correctly after new edit |
| EDT-07 | P0 | Level Editor | Level validation report | FND-02,EDT-05 | IDs, bounds, spawn/dock compatibility, land overlap, asset refs checked |
| EDT-08 | P0 | Level Editor | Playtest current draft using HarborScene pipeline | EDT-07,COR-11 | draft runtime equals saved runtime; no separate editor simulation |
| EDT-09 | P0 | Level Editor | Import/export JSON + dev save bridge | EDT-07 | validated JSON saves to level folder in dev; fallback download/copy |
| EDT-10 | P1 | Level Editor | Clone/template + level browser | EDT-09 | clone creates new levelId; templates for 4 port families |
| EDT-11 | P1 | Level Editor | Visual debug overlays | EDT-08 | show collision/warning radii, spawn direction, dock snap, hazard bounds |
| EDT-12 | P1 | Level Editor | Baseline 40-level import + Editor round-trip validation | EDT-08, EDT-09, EDT-10, QA-01 | all 40 supplied baseline levels import, Validate, Playtest and re-save with no semantic diff; no redesign |
| UX-01 | P1 | FTUE | 60-second onboarding sequence | COR-12 | first route/dock/unload/exit/reward instrumented |
| UX-02 | P1 | UI | Gameplay HUD + pause/settings | COR-11 | portrait/landscape safe; no gameplay occlusion |
| UX-03 | P1 | Accessibility | symbols+color, line thickness, reduce motion | UX-02 | color is never sole cargo signal |
| META-01 | P1 | Meta | Profile: Coins, Stars, port stages | FND-02 | reload preserves values; no third v1 currency |
| META-02 | P1 | Meta | PortMetaScene build nodes | META-01 | buy upgrade -> visual + configured effect |
| META-03 | P1 | Meta | Permanent upgrade effects | META-02,COR-11 | power cap respected; score unaffected by coin bonus; BLOCKED IF Quick Mooring/FAST_MOORING still uses legacy fixed snap-duration semantics without explicit Harbor Assist mapping |
| META-04 | P1 | Meta | Temporary perks after L3/6/9 | META-02 | perks reset after port; choices analytics tracked |
| SAVE-01 | P1 | Save | Local profile + schema migration | META-01 | critical progress survives reload and version migration |
| REW-01 | P1 | Rewind | Snapshot ring buffer | COR-11,FND-03 | restores ships/routes/cargo/director/RNG |
| PLT-01 | P1 | Yandex | YandexPlatformAdapter init/GameReady/gameplay start-stop | FND-04 | Local/Yandex adapters pass same interface tests; typed onPause/onResume subscriptions; no core SDK imports |
| PLT-02 | P1 | Yandex | Cloud save + deterministic conflict | SAVE-01,PLT-01 | no currency merge exploit |
| ADS-01 | P1 | Ads | Rewarded rewind | REW-01,PLT-01 | reward only after confirmed callback; max 1/level |
| ADS-02 | P1 | Ads | Rewarded x2 coins | META-01,PLT-01 | only current level reward doubled; no duplicate grant |
| ADS-03 | P1 | Ads | Interstitial logical-break trigger | PLT-01 | never during active traffic; simulation/audio paused |
| AN-01 | P1 | Analytics | Event taxonomy + adapter | FND-06 | events/params match Complete Design Bible; no per-frame/pointer-sample spam |
| CNT-01 | P1 | Content | Validate/playtest Calm Bay baseline levels 1-10 | EDT-12, UX-01 | existing baseline JSON imports/round-trips; stars/objectives match machine config and balance table |
| CNT-02 | P1 | Content | Validate/playtest River Junction baseline levels 11-20 | CNT-01, EDT-12 | existing baseline JSON validated; container/current introduction and gates match v1.5 configs |
| CNT-03 | P1 | Content | Validate/playtest Storm Harbor baseline levels 21-30 | CNT-02, EDT-12 | existing baseline JSON validated; storm/fog content and warning semantics pass |
| CNT-04 | P2 | Content | Validate/playtest Industrial Channel baseline levels 31-40 | CNT-03, EDT-12 | existing baseline JSON validated; oil gate/tanker/multi-cargo/finale pass |
| LIVE-01 | P2 | LiveOps | ModifierRegistry + challenge config | FND-02,COR-11 | existing modifiers configurable without core edits |
| LIVE-02 | P2 | LiveOps | Daily/Weekly seeded challenge framework | LIVE-01,PLT-01 | same daily seed across players; event IDs stable |
| QA-01 | P1 | QA | Automated unit + browser smoke suite | FND-01 | CI blocks regression in core/config/save |
| QA-02 | P1 | QA | Device matrix / responsive QA | UX-02 | desktop + Android + iOS + portrait/landscape pass |
| QA-03 | P2 | QA | Release candidate checklist | all | 0 blockers; analytics/ads/save/editor/content validation signed off |
| FND-07 | P0 | Foundation | Load/validate platform + screen_flow + analytics + audio machine contracts | FND-02 | 20 schemas pass; unknown feature/event/screen/audio IDs fail CI; Release 1.0 flags exactly match platform.json |
| COR-13 | P0 | Core | Deterministic Core stabilization / current v1.9 edge-case suite | COR-01,COR-02,COR-04,COR-08,COR-10 | single-pointer/absolute-pointer first-sample guard; explicit TURN modes/snapshot; atomic departure; dynamic route render; LandRecovery/pending-route rebase; terminal priority; seed/cargo/spawn rules automated |
| UX-04 | P1 | UI | Implement exact screen_flow.json navigation | UX-01,UX-02,COR-13 | first launch/result/fail/pause/perk/campaign-complete/endless transitions match machine flow; no orphan/ambiguous action |
| META-05 | P1 | Meta | Exact cost/reward/stacking/stage/perk contracts | META-02,META-03,META-04,FND-07 | rounding, stacking, visual-stage rules, mandatory gates and seeded no-repeat perks match Complete Design Bible §23 + configs |
| PLT-03 | P1 | Yandex | Auth/cloud/remote-feature lifecycle | PLT-01,PLT-02,FND-07 | guest always works; CTA after calm_03 only; corrupt/cloud failure fallbacks; remote invalid → bundled fallback |
| AN-02 | P1 | Analytics | analytics_events.json enforcement + missing-diagnosis events | AN-01,FND-07 | required params/type checks in dev/tests; route_rejected/dock_rejected/grounding/result/ad_error/platform lifecycle verified |
| AUD-01 | P1 | Audio | audio.json delivery + autoplay-safe runtime | FND-07,COR-12 | all IDs resolve; first-gesture unlock; pressure music crossfade; release validator covers audio files/status |
| REL-01 | P1 | Release | Production build/runbook/strip/rollback pipeline | QA-03,PLT-03,AN-02,AUD-01 | RELEASE_RUNBOOK v1.5 passes from clean checkout; editor/writer absent; uploaded Yandex build smoke-tested; rollback artifact retained |
| COR-CURRENT | P0 | Core | Current Core v1.9 documentation/runtime synchronization | COR-13 | Current docs match v17 implementation; Frozen Baseline unchanged; automatic Core regression green; owner Human Feel is final gate before EDT-01 |

# 4. Codex task handoff template

TASK ID: [fill before implementation]

Goal / player-facing result: [fill before implementation]

Source-of-truth Design Bible section: [fill before implementation]

Files allowed to change: [fill before implementation]

Inputs/config IDs: [fill before implementation]

Behavior/state transitions: [fill before implementation]

Analytics changes: [fill before implementation]

Acceptance criteria: [fill before implementation]

Tests to add/run: [fill before implementation]

Explicit non-goals: [fill before implementation]

Codex must never infer new game rules because a task is vague. If behavior is absent from Complete Design Bible/config, the task is blocked and must be clarified in the design docs first.

# 5. Level Editor production workflow

Programmer adds/updates reusable block type, schema and runtime factory.

Editor registry exposes the block and its schema-declared inspector fields.

Designer creates/clones a level, places blocks and sets level properties.

Validate must be green before Playtest/Save can mark draft as ready.

Playtest runs the exact runtime level through HarborScene/GameSession.

Validated JSON is saved to src/config/levels and committed with changelog.

CI validates every level and launches smoke tests before merge.

Codex can modify JSON directly for batch work, but the same schemas/validation remain authoritative.

# 6. Current v1.9 mandatory pre-production gates

Core stabilization gate: current route/input/turn/harbor/LandRecovery/presentation focused regressions + delivery checksum + Frozen validators must PASS; owner Human Feel remains separate.

Before EDT-12: Editor Playtest (EDT-08), Save/Import (EDT-09), Browser/Clone (EDT-10) and QA automation harness (QA-01) are complete.

Before CNT-01..04: EDT-12 passes all 40 baseline levels; content tasks integrate/test existing JSON, never recreate them.

Before Release Candidate: 50-seed campaign fairness, asset release validator, i18n parity, save/reward idempotency, Yandex lifecycle/ad regression and commercial validation gates are signed off.

# 7. Final no-ambiguity execution rule

Release 1.0 feature flags are not optional decisions: platform.json freezes campaign=40 ON, Endless ON after L40, Daily/Weekly surface OFF, leaderboards OFF, IAP OFF, sticky banner OFF, editor production OFF, explicit Auth CTA after calm_03 only. REL-01 follows RELEASE_RUNBOOK_COMPLETE_FINAL_v1.5.md.

Any task touching route/input/dock/spawn/collision/grounding/objective/economy/meta must cite the Current Design Bible v1.9, CORE_RUNTIME_CONTRACT_CURRENT_v1.9 and corresponding machine config. Historical v1.5 Core behavior must not be resurrected by stale tests/docs.