# PORT CONTROL - DEV BACKLOG / FEATURE LIST

Implementation order, dependencies and Definition of Done

Source: Port Control Complete Design Bible FINAL v1.5. Any source conflict BLOCKS implementation until the package is corrected. Codex must not choose a winner or invent a compromise.

This is the execution document. Game rules are not invented here: they come from Complete Design Bible FINAL v1.5. The Level Editor is a mandatory production tool, not player-facing content.

Repository bootstrap rule: copy Port_Control_Baseline_Source_FINAL_v1.5 into the repo before FND-02. Baseline JSON is input, not content to be recreated. EDT/CNT tasks validate and iterate it; they do not invent replacement layouts in Iteration v1.

# 1. Working rules for programmer / Codex

One task must have one player-facing or production-tool outcome and a verifiable DoD.

No gameplay constants in TypeScript when they belong in JSON/balance config.

No direct Yandex SDK imports inside Ship, Route, Dock, Collision, Economy or Editor domain code.

Level geometry/content is authored in Level Editor or validated JSON, not hardcoded in HarborScene.

A new content block type is incomplete until runtime factory + schema + editor descriptor + validation + automated test exist.

All changes that affect player behavior add or update analytics events and acceptance tests.

Codex receives task ID + source files + expected behavior + acceptance criteria; it must not redesign the feature.

# 2. Release sequence

| Priority | Phase | Exit condition |
| --- | --- | --- |
| P0 | Foundation | Repo builds, deterministic simulation shell, local platform adapter. |
| P0 | Core Feel | Routes, movement, docking, cargo, collision, spawn director. |
| P0 | Level Editor | Baseline JSON import/round-trip/playtest pipeline works before content iteration. |
| P1 | Product MVP | FTUE, 10 levels, first port meta, save, sound, responsive UX. |
| P1 | Soft Launch | 3 ports, 30+ levels, Yandex, rewarded, rewind, analytics. |
| P2 | Release 1.0 | 40 levels, 4 ports, endless, daily/weekly framework, hardening. |

# 3. Master backlog

| ID | Pri | Epic | Deliverable | Depends | Definition of Done |
| --- | --- | --- | --- | --- | --- |
| FND-01 | P0 | Foundation | Phaser 4.2.1 + TS strict + Vite repo + Baseline Source v1.5 import | - | dev/build/test work; version pinned; Baseline Source v1.5 copied unchanged; production build works |
| FND-02 | P0 | Foundation | Config loader + strict JSON Schema/Ajv + semantic validators | FND-01 | invalid bundled config fails CI; strict schemas + semantic validator + i18n parity + geometry checks pass |
| FND-03 | P0 | Foundation | FixedStepClock + SeededRng | FND-01 | same seed produces same spawn sequence in unit test |
| FND-04 | P0 | Foundation | LocalPlatformAdapter | FND-01 | game runs with no Yandex SDK and same gameplay API |
| FND-05 | P0 | Foundation | Responsive logical world 1000×1000 | FND-01 | resize/orientation never changes simulation coordinates |
| FND-06 | P0 | Foundation | Typed domain events + debug overlay | FND-03 | no event-bus spaghetti; current state/seed/pressure inspectable |
| COR-01 | P0 | Ships | ShipModel/ShipState/ShipMotor | FND-03 | 8 states; serializable; speed/turn frame-rate independent |
| COR-02 | P0 | Routes | Pointer selection + route sampling | FND-05,COR-01 | same behavior mouse/touch; no stuck selection |
| COR-03 | P0 | Routes | RDP simplification + safe polyline movement | COR-02 | new path fully replaces old; movement follows simplified path |
| COR-04 | P0 | Docks | Dock definitions + compatibility | FND-02,COR-01 | free compatible dock recognized; busy/wrong dock rejected |
| COR-05 | P0 | Docks | Auto-docking controller | COR-04,COR-03 | snap exactly once; manual control locked only during dock/unload |
| COR-06 | P0 | Cargo | Cargo unload + multi-cargo return | COR-05 | each cargo unit counted once; remaining cargo returns to Navigating |
| COR-07 | P0 | Exit | Manual exit and scoring | COR-06 | only empty ship can score/despawn |
| COR-08 | P0 | Collision | Danger + terminal collision | COR-01 | one warning per pair entry; one crash event; no physics bounce |
| COR-09 | P0 | Spawn | SpawnPoint + incoming indicator | FND-03,COR-01 | indicator always precedes entry; seeded sequence |
| COR-10 | P0 | Spawn | Pressure-driven SpawnDirector | COR-09,COR-08 | respects pressureCap/maxAlive/burst curve |
| COR-11 | P0 | Session | Objective/stars/fail/result state | COR-07,COR-10 | campaign level starts/completes/fails deterministically |
| COR-12 | P0 | Prototype | Greybox Calm Bay playable | COR-01,COR-02,COR-03,COR-04,COR-05,COR-06,COR-07,COR-08,COR-09,COR-10,COR-11 | 3-5 minute repeat-run test gate executed |
| EDT-01 | P0 | Level Editor | Dev-only LevelEditorScene / editor route | FND-01,FND-05 | editor opens only in dev/editor build; production route absent |
| EDT-02 | P0 | Level Editor | EditorModel + block registry | FND-02,EDT-01 | block types are registry-driven; no switch scattered across UI |
| EDT-03 | P0 | Level Editor | Palette: shore, dock, spawn, hazard, decoration | EDT-02 | drag/drop creates valid draft block with unique ID |
| EDT-04 | P0 | Level Editor | Select/move/rotate/duplicate/delete + snap | EDT-03 | mouse/touch desktop authoring; transform updates model, not sprite-only |
| EDT-05 | P0 | Level Editor | Inspector for schema-declared properties | EDT-02,EDT-04 | dock accepts/spawn/hazard props editable and validated |
| EDT-06 | P0 | Level Editor | Undo/redo + copy/paste + layer lock | EDT-04 | 50-step history; redo invalidated correctly after new edit |
| EDT-07 | P0 | Level Editor | Level validation report | FND-02,EDT-05 | IDs, bounds, spawn/dock compatibility, land overlap, asset refs checked |
| EDT-08 | P0 | Level Editor | Playtest current draft using HarborScene pipeline | EDT-07,COR-11 | draft runtime equals saved runtime; no separate editor simulation |
| EDT-09 | P0 | Level Editor | Import/export JSON + dev save bridge | EDT-07 | validated JSON saves to level folder in dev; fallback download/copy |
| EDT-10 | P1 | Level Editor | Clone/template + level browser | EDT-09 | clone creates new levelId; templates for 4 port families |
| EDT-11 | P1 | Level Editor | Visual debug overlays | EDT-08 | show collision/warning radii, spawn direction, dock snap, hazard bounds |
| EDT-12 | P1 | Level Editor | Baseline 40-level import + Editor round-trip validation | EDT-08, EDT-09, EDT-10, QA-01 | all 40 supplied baseline levels import, Validate, Playtest and re-save with no semantic diff; no redesign |
| UX-01 | P1 | FTUE | 60-second onboarding sequence | COR-12 | first route/dock/unload/exit/reward instrumented |
| UX-02 | P1 | UI | Gameplay HUD + pause/settings | COR-11 | portrait/landscape safe; no gameplay occlusion |
| UX-03 | P1 | Accessibility | symbols+color, line thickness, reduce motion | UX-02 | color is never sole cargo signal |
| META-01 | P1 | Meta | Profile: Coins, Stars, port stages | FND-02 | reload preserves values; no third v1 currency |
| META-02 | P1 | Meta | PortMetaScene build nodes | META-01 | buy upgrade -> visual + configured effect |
| META-03 | P1 | Meta | Permanent upgrade effects | META-02,COR-11 | power cap respected; score unaffected by coin bonus |
| META-04 | P1 | Meta | Temporary perks after L3/6/9 | META-02 | perks reset after port; choices analytics tracked |
| SAVE-01 | P1 | Save | Local profile + schema migration | META-01 | critical progress survives reload and version migration |
| REW-01 | P1 | Rewind | Snapshot ring buffer | COR-11,FND-03 | restores ships/routes/cargo/director/RNG |
| PLT-01 | P1 | Yandex | YandexPlatformAdapter init/GameReady/gameplay start-stop | FND-04 | Local/Yandex adapters pass same interface tests; typed onPause/onResume subscriptions; no core SDK imports |
| PLT-02 | P1 | Yandex | Cloud save + deterministic conflict | SAVE-01,PLT-01 | no currency merge exploit |
| ADS-01 | P1 | Ads | Rewarded rewind | REW-01,PLT-01 | reward only after confirmed callback; max 1/level |
| ADS-02 | P1 | Ads | Rewarded x2 coins | META-01,PLT-01 | only current level reward doubled; no duplicate grant |
| ADS-03 | P1 | Ads | Interstitial logical-break trigger | PLT-01 | never during active traffic; simulation/audio paused |
| AN-01 | P1 | Analytics | Event taxonomy + adapter | FND-06 | events/params match Complete Design Bible; no per-frame/pointer-sample spam |
| CNT-01 | P1 | Content | Validate/playtest Calm Bay baseline levels 1-10 | EDT-12, UX-01 | existing baseline JSON imports/round-trips; stars/objectives match machine config and balance table |
| CNT-02 | P1 | Content | Validate/playtest River Junction baseline levels 11-20 | CNT-01, EDT-12 | existing baseline JSON validated; container/current introduction and gates match v1.5 configs |
| CNT-03 | P1 | Content | Validate/playtest Storm Harbor baseline levels 21-30 | CNT-02, EDT-12 | existing baseline JSON validated; storm/fog content and warning semantics pass |
| CNT-04 | P2 | Content | Validate/playtest Industrial Channel baseline levels 31-40 | CNT-03, EDT-12 | existing baseline JSON validated; oil gate/tanker/multi-cargo/finale pass |
| LIVE-01 | P2 | LiveOps | ModifierRegistry + challenge config | FND-02,COR-11 | existing modifiers configurable without core edits |
| LIVE-02 | P2 | LiveOps | Daily/Weekly seeded challenge framework | LIVE-01,PLT-01 | same daily seed across players; event IDs stable |
| QA-01 | P1 | QA | Automated unit + browser smoke suite | FND-01 | CI blocks regression in core/config/save |
| QA-02 | P1 | QA | Device matrix / responsive QA | UX-02 | desktop + Android + iOS + portrait/landscape pass |
| QA-03 | P2 | QA | Release candidate checklist | all | 0 blockers; analytics/ads/save/editor/content validation signed off |
| FND-07 | P0 | Foundation | Load/validate platform + screen_flow + analytics + audio machine contracts | FND-02 | 20 schemas pass; unknown feature/event/screen/audio IDs fail CI; Release 1.0 flags exactly match platform.json |
| COR-13 | P0 | Core | Deterministic edge-case arbitration suite | COR-01,COR-02,COR-04,COR-08,COR-10 | single-pointer ownership; invalid-prefix preservation; collision/grounding priority; dock reservation; wrong-dock; spawn safety; seed/cargo rules all automated |
| UX-04 | P1 | UI | Implement exact screen_flow.json navigation | UX-01,UX-02,COR-13 | first launch/result/fail/pause/perk/campaign-complete/endless transitions match machine flow; no orphan/ambiguous action |
| META-05 | P1 | Meta | Exact cost/reward/stacking/stage/perk contracts | META-02,META-03,META-04,FND-07 | rounding, stacking, visual-stage rules, mandatory gates and seeded no-repeat perks match Complete Design Bible §23 + configs |
| PLT-03 | P1 | Yandex | Auth/cloud/remote-feature lifecycle | PLT-01,PLT-02,FND-07 | guest always works; CTA after calm_03 only; corrupt/cloud failure fallbacks; remote invalid → bundled fallback |
| AN-02 | P1 | Analytics | analytics_events.json enforcement + missing-diagnosis events | AN-01,FND-07 | required params/type checks in dev/tests; route_rejected/dock_rejected/grounding/result/ad_error/platform lifecycle verified |
| AUD-01 | P1 | Audio | audio.json delivery + autoplay-safe runtime | FND-07,COR-12 | all IDs resolve; first-gesture unlock; pressure music crossfade; release validator covers audio files/status |
| REL-01 | P1 | Release | Production build/runbook/strip/rollback pipeline | QA-03,PLT-03,AN-02,AUD-01 | RELEASE_RUNBOOK v1.5 passes from clean checkout; editor/writer absent; uploaded Yandex build smoke-tested; rollback artifact retained |

# 4. Codex task handoff template

TASK ID: [fill before implementation]

Goal / player-facing result: [fill before implementation]

Source-of-truth Design Bible section: [fill before implementation]

Files allowed to change: [fill before implementation]

Inputs/config IDs: [fill before implementation]

Behavior/state transitions: [fill before implementation]

Analytics changes: [fill before implementation]

Acceptance criteria: [fill before implementation]

Tests to add/run: [fill before implementation]

Explicit non-goals: [fill before implementation]

Codex must never infer new game rules because a task is vague. If behavior is absent from Complete Design Bible/config, the task is blocked and must be clarified in the design docs first.

# 5. Level Editor production workflow

Programmer adds/updates reusable block type, schema and runtime factory.

Editor registry exposes the block and its schema-declared inspector fields.

Designer creates/clones a level, places blocks and sets level properties.

Validate must be green before Playtest/Save can mark draft as ready.

Playtest runs the exact runtime level through HarborScene/GameSession.

Validated JSON is saved to src/config/levels and committed with changelog.

CI validates every level and launches smoke tests before merge.

Codex can modify JSON directly for batch work, but the same schemas/validation remain authoritative.

# 6. v1.5 mandatory pre-production gates

Before COR tasks: `validate_baseline`, geometry, localization and semantic-manifest checks PASS.

Before EDT-12: Editor Playtest (EDT-08), Save/Import (EDT-09), Browser/Clone (EDT-10) and QA automation harness (QA-01) are complete.

Before CNT-01..04: EDT-12 passes all 40 baseline levels; content tasks integrate/test existing JSON, never recreate them.

Before Release Candidate: 50-seed campaign fairness, asset release validator, i18n parity, save/reward idempotency, Yandex lifecycle/ad regression and commercial validation gates are signed off.

# 7. Final no-ambiguity execution rule

Release 1.0 feature flags are not optional decisions: platform.json freezes campaign=40 ON, Endless ON after L40, Daily/Weekly surface OFF, leaderboards OFF, IAP OFF, sticky banner OFF, editor production OFF, explicit Auth CTA after calm_03 only. REL-01 follows RELEASE_RUNBOOK_COMPLETE_FINAL_v1.5.md.

Any task touching route/input/dock/spawn/collision/objective/economy/meta must cite Complete Design Bible sections 22–23 and the corresponding machine config. A passing implementation may not be “improved” by taste before evidence creates a v2 change.